# Project Master Plan

Automated AI Newsletter: From Data Science to Deployment

Prepared for: Aspiring Data Scientist

Architecture: Hybrid Model (SQLite + AI Clustering + Ollama)

Status: Ready for Implementation

# 1. Executive Summary

This project is a fully automated 'Micro-SaaS' application that aggregates, ranks, and summarizes AI news. Unlike simple scripts, this project uses a professional data engineering architecture (ETL Pipeline) and genuine Machine Learning (Vector Clustering) to curate content.

## 1.1 The "Hybrid" Architecture

We have selected the 'Hybrid Plan' (Option 2). This combines the simplicity of a personal script with the robustness of a database-backed application.

| Component | Choice & Justification |
| --- | --- |
| Database | SQLite (Not CSV). Justification: Enables history tracking and complex queries (Data Engineering). |
| Data Source | RSS Feeds (Configurable via YAML). Justification: Reliable, structured data ingestion. |
| The 'Brain' | Vector Clustering (Scikit-Learn). Justification: Real Unsupervised Machine Learning experience. |
| The Editor | Ollama (Local LLM). Justification: Experience with RAG (Retrieval Augmented Generation). |
| Delivery | Gmail SMTP. Justification: Free, reliable, and easy to automate. |

# 2. System Architecture (Visual)

The data flows through five distinct stages every morning:

[ INTERNET ]      [ LOCAL SERVER / PC ]                 [ USERS ]
         |
    (1. Fetch) ---->  [ Ingestion Script ]
         |            (Parses RSS Feeds)
         |                    |
         |            (2. Storage - SQLite) <------- [ Admin CLI ]
         |            (Stores Raw Articles)
         |                    |
         |            (3. AI Engine )
         |            (Embeddings -> Clustering -> Ranking)
         |                    |
         |            (4. Generator - Ollama)
         |            (Summarizes Top 20)
         |                    |
         |            (5. Delivery - SMTP) --------> [ Email Inbox ]

# 3. Phase 1: The Foundation (Setup)

Goal: Create a scalable project structure and a database schema.
Why this matters for DS: You cannot do data science on messy files. Structured data storage (SQL) is the first skill of any Data Engineer.

### Step 1.1: Project Structure

We will create the following folder hierarchy:

📂 ai_newsletter/
 ├── 📂 config/ (For sources.yaml)
 ├── 📂 data/ (For newsletter.db)
 ├── 📂 src/ (Python Source Code)
 └── 📂 logs/ (Debugging)

### Step 1.2: Database Schema

We will use three tables to manage data integrity.

CREATE TABLE subscribers (id, email, name, is_active);
CREATE TABLE seen_items (url_hash, title, sent_date);
CREATE TABLE run_logs (id, date, status, items_count);

# 4. Phase 2: The ETL Pipeline (Fetch)

Goal: Ingest data from 20+ sources without crashing.
Why this matters for DS: Real-world data is dirty. Writing robust 'Extract' scripts that handle timeouts and errors is a critical skill.

### Step 2.1: The Source Config

Instead of hardcoding URLs, we use `sources.yaml`.

sources:
  - name: 'The Rundown'
    url: 'https://www.therundown.ai/feed'
    trust_score: 10

# 5. Phase 3: The "What's Hot" Engine (Data Science)

This is the core differentiator. We don't just pick random news; we calculate 'Buzz'.

### Step 3.1: Vector Embeddings

We convert every headline into a 384-dimensional vector using 'all-MiniLM-L6-v2'. This allows the computer to understand that 'Gemini released' and 'Google launches AI' are semantically identical.

### Step 3.2: The Ranking Formula

We will implement this mathematical scoring model:

Score = (Cluster_Size * 10) + (Source_Trust * 5) + (Recency_Penalty)

Justification: This teaches you Unsupervised Learning (Clustering) and Feature Engineering (Scoring logic).

# 6. Phase 4: Generative AI (Ollama)

Goal: Use a Local LLM to write human-like summaries.
Prompt Strategy: We will use a 'Chain-of-Thought' prompt to ensure high quality.

PROMPT: 'You are an expert tech editor. Summarize this article in 2 sentences. Then provide a bullet point on Why It Matters. Output JSON only.'

# 7. Phase 5: Automation & DevOps

Goal: Set it and forget it.
We will create a 'manage.py' CLI tool to handle users, and use Windows Task Scheduler for the daily run.

# Appendix: The "One-Click" Setup Script

Copy this code to 'setup_project.py' to initialize the entire project structure immediately.

import os, sqlite3
def setup():
    os.makedirs('data', exist_ok=True)
    os.makedirs('config', exist_ok=True)
    conn = sqlite3.connect('data/newsletter.db')
    conn.execute('CREATE TABLE IF NOT EXISTS subscribers (email TEXT, name TEXT, is_active BOOLEAN)')
    conn.close()
    print('Project Structure Created.')
if __name__ == '__main__':
    setup()