Option 1:

Best option: Plan P as the backbone + Plan G as the starter code + my plan’s “hardening”

This combination gives you the fastest path to a working newsletter and avoids refactoring pain later.

Why this is the best blend

- Correct structure from day 1 (Plan P): It defines the right phases, data model, ranking flow, attribution rules, and operational considerations.

Plan_P

- Fast working prototype (Plan G): It gives you a runnable script pattern you can adapt immediately.

Plan_G

- Avoids future breakage (my plan): CSV-only + hardcoded feeds + hardcoded secrets won’t scale; moving to sources.yaml, SQLite, and modular components keeps it maintainable while still “free + local”.

Final game plan (detailed)

Phase 0: Define your newsletter contract (1 hour)

- Newsletter name, send time (daily), and sections:

  - “What’s hot: Top 20 ranked”

  - Optional later: “Editor picks (Top 5)” derived from the Top 20

- Output requirements per item (non-negotiable):

  - Title (clickable)

  - Your 2–3 line AI summary (Ollama)

  - Why it matters (1 line)

  - Source name + published date/time (when available)

  - Link to original

Phase 1: Source inventory and configuration (half day)

- Create config/sources.yaml with your Top 20 sources:

  - Prefer RSS feeds; fallback to archive HTML pages when RSS is not available.

- Store per source:

  - name, type: rss|html, feed_url|archive_url, trust_weight, items_per_run

This is cleaner than hardcoding RSS in the Python file (Plan G hardcodes the list).

Plan_G

Phase 2: Subscriber management (add/edit users anytime) (half day)

Keep it simple but robust:

Option A (Recommended): SQLite recipients table

- recipients(email PRIMARY KEY, name, status, added_on, notes)

- Add a tiny CLI tool:

  - python manage_recipients.py add "Name" email@gmail.com

  - python manage_recipients.py deactivate email@gmail.com

  - python manage_recipients.py list

Option B (Acceptable MVP): subscribers.csv

- Exactly as Plan G suggests (easy to edit in Excel).

Plan_G

- If you start with CSV, I still recommend a CLI wrapper so edits are validated (no duplicates, valid email format).

Plan P explicitly recommends CSV and CLI as a good starting point too.

Plan_P

Phase 3: Content pipeline (fetch → normalize → dedupe → cluster → rank) (1–2 days)

Build these modules:

- Fetcher

- RSS fetch (feedparser)

- HTML fetch (requests + BeautifulSoup) only when needed

- Store candidate items with:

  - title, url, source_name, published_at, snippet/excerpt(if public)

- Normalize

- Canonicalize URLs (strip tracking params)

- Normalize titles (remove boilerplate)

- Deduplicate + cluster

- Exact dedupe by canonical URL

- Near-duplicate clustering by embeddings on titles (Plan G uses SentenceTransformers + clustering).

Plan_G

- Rank (your “What’s hot” engine)
Score each clustered story:

- Recency score

- Source trust weight

- Cross-source boost (cluster size)

- Keyword relevance boost (agents, LLMs, evals, open-source, safety, etc.)

- Optional later: HN/GitHub signals (still free)

Pick top 20 clusters → representative item per cluster.

Plan P defines this “score & select top 20 → items_today.json” flow cleanly.

Plan_P

Phase 4: Summaries with Ollama (1 day)

- For each selected item:

  - Input: title + public snippet + (optionally) first ~1–2 paragraphs only if publicly accessible

  - Output: strict JSON: {summary, why_it_matters, category}

- Store only your generated summary (Plan P explicitly recommends this).

Plan_P

Phase 5: Email rendering (half day)

- Use a simple HTML template (inline CSS)

- Render:

  - Header: date + edition name

  - “What’s hot” list 1–20

  - Each item includes attribution + link

Plan P outlines the template expectations and attribution approach well.

Plan_P

Phase 6: Gmail sending (half day)

- Use Gmail SMTP:

  - One email per subscriber (personalized greeting), or

  - BCC batch (simpler but less personal)

Plan P covers the Gmail app password path and daily scheduling.

Plan_P

Phase 7: Automation + logging (half day)

- Windows Task Scheduler runs python run_daily.py every morning

- Log run status:

  - number of sources fetched, candidates, selected top 20, emails sent, failures

Phase 8: No-repeat + archive (nice-to-have, but recommended)

- SQLite sent_items table prevents resending the same URL for N days

- Save each day’s edition HTML to archive/YYYY-MM-DD.html

What I recommend you do not adopt as-is from Plan G

Plan G is excellent as a starting code pattern, but it needs a few fixes to be “safe to run daily”:

- Don’t hardcode Gmail app password inside the script (use environment variables or a local .env)

- Don’t rely only on entry.summary[:250] (often messy HTML); prefer clean excerpt + your own summary

- Don’t assume every feed behaves the same; keep per-source fetch limits in config

(Conceptually it’s great; implementational hygiene is what we add.)

Conclusion: your best path

Go with Plan P as the master blueprint, implement Plan G-style code quickly, but using my plan’s modular structure + SQLite + sources.yaml + Ollama summaries + admin tooling so you won’t rewrite everything later.

If you want, I’ll now convert this into a concrete “build checklist” with exact filenames and the minimal first deliverable:

- Day 1: fetch + render + send to yourself

- Day 2: add ranking + top 20

- Day 3: add Ollama summaries + recipient manager + scheduler

Sources

Option 2:

The Verdict: Go with the "Hybrid Plan"

Recommendation: Build Plan C (Architecture) powered by the AI Logic from My Plan and the Ranking Heuristics from Plan P.

Why?

- Plan C's SQLite Database is the superior choice for a Data Science project. Unlike CSV (Plan P), a database allows you to track history (so you never send the same news twice) and run analytics later (e.g., "Which source gives the best news?").

- My Plan's Vector Clustering is the critical "Data Science" component. Plan C mentions "clustering" but doesn't explain how. My implementation (using embeddings) is the actual AI engineering you want to learn.

- Plan P's Scoring Logic (Recency + Trust Score) adds the necessary "human touch" to the mathematical clustering.

The Consolidated "Master Game Plan"

Here is the unified roadmap combining the best of all three.

Phase 1: Architecture & Data (The Foundation)

Instead of a messy CSV, we use a single file database (newsletter.db) and a configuration file (sources.yaml) to manage your 20+ sources easily.

- Technology: Python, SQLite, PyYAML.

- File Structure:

Plaintext

/ai_newsletter

├── config/

│   └── sources.yaml       # List of 20+ URLs and their "Trust Score"

├── data/

│   └── newsletter.db      # Stores Subscribers, Articles, and Send Logs

├── src/

│   ├── fetcher.py         # Grabs the raw data

│   ├── ranker.py          # The "Data Science" Brain (Clustering)

│   ├── editor.py          # Ollama summarizer

│   └── sender.py          # Gmail sender

└── main.py                # The daily trigger

Phase 2: The "What's Hot" Engine (Data Science)

This is where the magic happens. We don't just count clicks; we calculate "Buzz."

- The Algorithm:

  - Fetch: Grab ~100 headlines from 20 sources.

  - Vectorize: Turn headlines into numbers (Embeddings)1.

  - Cluster: Group stories talking about the same thing (e.g., "Google Gemini" and "Google's new AI" become one cluster)2222.

  - Rank: Apply the Hybrid Score Formula:

$$Score = (ClusterSize \times 10) + (SourceTrustScore \times 5) + (RecencyBoost)$$

    - Big clusters (viral news) float to the top.

    - Trusted sources (from sources.yaml) get a boost. 3

Phase 3: The "Editor" (Generative AI)

We use Ollama locally to write the content, ensuring it sounds like a human editor.

- Task: For the Top 20 items, run this prompt:

"Summarize this article in 2 sentences. Then, add a bullet point 'Why it matters' explaining its impact on the AI industry." 4444

- Output: Strict JSON format to ensure the HTML doesn't break.

Phase 4: Delivery & Management (DevOps)

- User Management: A simple Python Command Line Interface (CLI) to add friends without touching the code. 5

  - python manage.py add "friend@gmail.com" "Dave"

- Delivery: Gmail SMTP with App Password (Authentication)6666.

- Scheduling: Windows Task Scheduler (or Cron) running main.py at 7:00 AM daily7777.

Detailed Tech Spec: The Database Schema

Since we chose SQLite (Plan C), here is the schema we will implement. This prevents duplicates and allows for future analytics.

SQL

-- 1. SUBSCRIBERS (Who gets the email)

CREATE TABLE subscribers (

id INTEGER PRIMARY KEY,

email TEXT UNIQUE NOT NULL,

name TEXT,

is_active BOOLEAN DEFAULT 1,

joined_date DATE

);

-- 2. SEEN_URLS (History tracking to avoid repeats)

CREATE TABLE seen_items (

url_hash TEXT PRIMARY KEY,  -- Unique hash of the URL

title TEXT,

source TEXT,

sent_date DATE              -- When did we send this?

);

-- 3. DAILY_RUNS (Logs)

CREATE TABLE run_logs (

id INTEGER PRIMARY KEY,

run_date DATE,

items_found INTEGER,

emails_sent INTEGER,

status TEXT                 -- "SUCCESS" or "ERROR"

);

Next Steps (Actionable)

We should start by building Phase 1 (The Foundation). This involves setting up the folder structure, creating the SQLite database, and creating the sources.yaml file with your top 20 sources.

Shall I generate the setup_project.py script that automatically creates this folder structure, database, and the dummy configuration files for you?

Option 3:

The best option is a hybrid of Plan_G and Plan_C, starting with Plan_G’s simple CSV + single script MVP and gradually evolving toward Plan_C’s SQLite + modular pipeline and Ollama summaries. This gives you quick wins now and a robust, extensible system later, without overwhelming you at the start.​

How the three plans compare

| Aspect | Your original plan (conversation) | Plan_G (subscribers.csv + daily_ai.py) ​ | Plan_C (SQLite + modules + Ollama) ​ |
| --- | --- | --- | --- |
| Complexity | Conceptual only, medium detail | Low–medium: one script, CSV, RSS, clustering | High: DB schema, YAML configs, many modules |
| Time to first email | Medium | Fast (1–2 focused sessions) | Slower (needs more setup) |
| User management | CSV or simple list | CSV subscribers.csv, edit in Excel/Notepad | SQLite recipients table + CLI tools |
| Ranking “What’s Hot” | Simple scoring | Uses sentence embeddings + clustering | Full scoring (recency, trust, cross-source) |
| Content dedupe/history | Not specified | No DB history (only per-day clustering) | SQLite history, “don’t resend repeats” |
| Use of Ollama | Optional | Not integrated | Built-in summaries + “why it matters” |
| Code structure | To be designed | Single daily_ai.py with modules inside | Modular src/ folder, config, tools |
| Long-term maintainability | Medium | OK for small project | High – better structure and logging |

Recommended combined plan

Phase 1: Start with Plan_G as your MVP

- Use Plan_G’s architecture:

  - subscribers.csv for user management.

  - daily_ai.py doing: fetch RSS → cluster/rank → render HTML → Gmail SMTP send.​

- Benefits for you now:

  - Very quick to see real emails arriving in your inbox.

  - Simple to add/edit users by editing subscribers.csv (matches your “add/edit anytime” requirement).​

  - Lets you practice Python, RSS, and basic NLP without needing DB design yet.

What you keep exactly from Plan_G:

- CSV structure: email,name,is_active.​

- The list of initial RSS feeds (Rundown, Ben’s Bites, TechCrunch AI, etc.) as your first “Top 20” subset.​

- The single-script send workflow with Gmail SMTP + app password and OS scheduler.​

This gets you an end-to-end “What’s Hot” newsletter quickly and is perfect as a learning project.

Phase 2: Gradually adopt Plan_C’s structure and DB

Once MVP is stable, evolve toward Plan_C’s layout:

- Introduce SQLite with tables: items, recipients, runs so you can:

  - Avoid resending the same links.

  - Keep history and debug failures.​

- Move recipient data from subscribers.csv into the recipients table, but keep a small CLI such as manage_recipients.py so you can still add/disable/list users easily.​

- Split daily_ai.py into modules as suggested in Plan_C: fetch, dedupe, rank, summarize, render, send_email, run_daily.​

This brings better maintainability and clear separation of concerns, which is ideal as you grow the project and your skills.

Phase 3: Add Ollama summaries and richer ranking (from Plan_C)

When you are comfortable with Phases 1–2:

- Add Ollama to generate:

  - 2–3 line summary.

  - “Why it matters” line.​

- Enhance ranking with Plan_C’s scoring features:

  - Recency + source trust weight + cross-source boost + duplicate penalty.​

- Expand source management to a sources.yaml file so your “Top 20 AI newsletter websites” are data-driven, not hard-coded.​

This step gives you a real “AI-curated” feel and lets you experiment with prompt design and scoring strategies.

Why this hybrid is best for you

- Matches your skill journey: Plan_G is easier to implement right now and still uses some ML (sentence embeddings + clustering), which aligns with your AI/DS learning goals.​

- Respects your constraints: Uses Gmail SMTP, free RSS/public sources, and optional Ollama, exactly as you wanted.​

- Minimizes overwhelm: Plan_C alone is excellent but heavy for a first real project; using it incrementally (DB + modules + Ollama) lets you grow into it rather than stall.​

- Future-proof: By gradually adopting Plan_C’s database and module layout, you end up with a system that can scale beyond “pet project” if you ever want to.​

If you agree with this hybrid path, next step can be: nail down the Phase 1 task list (files to create, minimal code modules, and first test run) so you can start implementing this week.