Phase 1: Define scope and data model

Decide early:

- Delivery channel: Gmail SMTP using a Python script, run once per day on your machine.​

- Content: “What’s Hot” top-20 daily items aggregated from ~20 AI newsletters/sites, each with title, 1–2 sentence summary, source name, and link.​

- Subscriber model: each subscriber has at least name, email, status (active/inactive), and optional joined_at and notes.​

Data structures:

- subscribers.csv: columns like name,email,status.​

- items_today.json: list of 20 ranked items created by the daily pipeline.

Phase 2: Subscriber management (add/edit users)

Start with very simple file-based management:

- Use a CSV file to store subscribers so it is easy to open and edit manually, and easy to load in Python (via csv or pandas).​

- Fields:

  - name – for personalization.

  - email – unique identifier.

  - status – "active" or "inactive" so you can “unsubscribe” without deleting.

Basic operations (can be separate Python commands/tools):

- Add user: append a new line to the CSV if the email does not exist.

- Edit user: read the CSV, modify the row (status or name), write back.

- List users: print all active subscribers for your own debugging.

You can expose this in three ways:

- Edit subscribers.csv manually in a spreadsheet editor.

- Simple Python CLI script with commands like python manage_subs.py add "Name" "email@example.com".

- Later: build a tiny Flask/FastAPI app with a simple form, but this is optional.

When sending the newsletter, your daily script:

- Reads subscribers.csv.

- Filters to status == "active".

- Sends the email to all active subscribers, either in a loop or as a comma-separated list of recipients.​

Phase 3: Content pipeline and “What’s Hot” ranking

- Define your ~20 sources.
Use ranked lists of AI newsletters/resources (ExplodingTopics, Introl, AI-Supremacy, etc.) to pick your sources; for now you just need their URLs and whether they expose RSS feeds or archives.​

- Fetch candidate items.
For each source, your fetcher module should:

  - Prefer RSS feeds where available (simplest and most robust).

  - If no RSS, parse the HTML archive page and extract titles and links when terms allow.

  - Store for each item: title, url, source_name, published_at (if available), and raw_description or snippet.

- Summarize and clean titles (optional).

  - Use OLLAMA locally to turn raw_description into a 1–2 sentence summary and to polish titles if needed.

  - Store only your generated summary, not the full original text, to avoid copying copyrighted content.

- Score and rank (“What’s Hot”).
For each candidate:

  - Compute a recency score based on how recent it is.

  - Apply a source weight so highly trusted newsletters (e.g., The Rundown, Superhuman) get a small boost.​

  - Optionally add an engagement score later based on your own click tracking or social metrics from Reddit/X.​

Combine into a simple score and sort descending.
Take the top 20 items and write them to items_today.json.

Phase 4: Email template and rendering

- Design a simple HTML template.
Use patterns from existing newsletter and email-template tutorials for structure and basic inline CSS.​

Suggested sections:

  - Header: logo/title (“Your AI Briefing”), date, and a 1–2 line intro.

  - Section “What’s Hot – Top 20 Today”:

    - Each item:

      - Bold headline (clickable link).

      - One sentence summary.

      - “Source: {source_name}” with the source name also linking to the same URL or to the home page.​

- Render the email daily.

  - Load items_today.json.

  - Use string templates or Jinja2 to loop over items and generate the HTML block for each.​

- Attribution.

  - For each item, clearly show the source name and link back to the original article.

  - Avoid long verbatim quotes; keep your summaries short and in your own words.

Phase 5: Sending via Gmail SMTP

- Set up Gmail.

  - Enable 2-factor auth on your Google account.

  - Create an App Password for “Mail” to use in Python.​

- Write the sender script.
Using guides from Mailtrap or RealPython:

  - Use smtplib.SMTP('smtp.gmail.com', 587) with starttls() and login().​

  - Build an EmailMessage with both text and HTML versions (multipart/alternative).​

  - Load the subscriber list, then either:

    - Send one email per subscriber (personalized name in greeting), or

    - Send one email to yourself and BCC all others (simpler, but less personal).​

- Scheduling.

  - On your local machine, schedule the script via cron (Linux/macOS) or Task Scheduler (Windows) to run once per day at a fixed time.​

The daily job flow:

- Fetch from sources and build candidate items.

- Rank and select top 20.

- Render HTML with those 20 items.

- Read active subscribers from subscribers.csv.

- Send the email via Gmail.

Phase 6: Safety, limits, and evolution

- Gmail limits: for a small personal list (tens of users), Gmail SMTP is fine; if you ever reach larger volumes, you will need a proper email provider.​

- Unsubscribe handling: for now, manually set status = inactive in subscribers.csv when someone asks to stop receiving. Later, add an unsubscribe link that hits a tiny web endpoint and flips their status.​

- Analytics (future): store a simple log of send attempts and later add link-click tracking (e.g., UTM parameters and basic log parsing).​

If you want, the next step can be to draft the exact CSV structure for subscribers.csv and the rough Python function signatures (e.g., load_subscribers(), fetch_sources(), rank_items(), render_email(), send_email()), so you have a concrete skeleton to start coding.

Related

Outline roles and permissions for add edit users workflow

Step by step deployment plan with milestones and timeline

List required backend endpoints and database schema changes

User interface wireframe elements for managing users

Error handling and validation rules for user management actions of add edit delete